# Zephyr / Stratos – Frontend Daily Work Plan (8 Weeks)

Milestone Overview

Milestone 1 (Weeks 1–2): Project setup, wallet authentication (Phantom, Solflare, Backpack), and user dashboard foundation.
Milestone 2 (Weeks 3–5): Core user dashboard features, vaults, copy trading, and trader discovery.
Milestone 3 (Weeks 6–8): Real-time updates, admin dashboard, testing, and deployment.

## Week 1 – Setup & Wallet Auth

Day 1: Project setup, tooling, repo initialization (Core)

Day 2: Routing, layouts, state architecture (Core)

Day 3: Zustand + React Query setup (Core)

Day 4: Solana Wallet Adapter integration (Phantom, Solflare, Backpack) (Core)

Day 5: Wallet connect/disconnect UI (Phantom & Solflare) (User Dash)

## Week 2 – Auth & User Profile

Day 6: Wallet-based authentication & session handling (Phantom & Solflare) (User Dash)

Day 7: User profile UI (User Dash)

Day 8: Portfolio overview layout (balances, vault summary) (User Dash)

Day 9: Wallet & auth error handling, validation states (Core)

Day 10: Demo, stabilization & review (Core)

## Week 3 – Vaults & Copy Trading

Day 11: Vault creation UI (User Dash)

Day 12: Risk parameter forms & validation (User Dash)

Day 13: Copy trading flow UI (User Dash)

Day 14: Vault management screens (deposit, withdraw, stop copy) (User Dash)

Day 15: Integration testing with backend/on-chain APIs (Core)

## Week 4 – Dashboards & Metrics

Day 16: Balances & PnL dashboard (User Dash)

Day 17: Trade history tables (User Dash)

Day 18: Chart integration for performance metrics (User Dash)

Day 19: Notifications UI (vault events, trades) (User Dash)

Day 20: Performance tuning & optimization (Core)

## Week 5 – Discovery & Social

Day 21: Trader profile pages (User Dash)

Day 22: Leaderboards & badge displays (User Dash)

Day 23: Social feed & discovery UI (User Dash)

Day 24: Backend/on-chain data integration & syncing (Core)

Day 25: Stabilization, QA & demo (Core)

## Week 6 – Real-Time Features

Day 26: WebSockets / polling setup for live data (Core)

Day 27: Live trade feed UI (User Dash)

Day 28: Live vault & balance updates (User Dash)

Day 29: Edge cases, error recovery & resilience (Core)

Day 30: QA testing & fixes (Core)

## Week 7 – Admin Dashboard

Day 31: Admin dashboard layout & navigation (Admin Dash)

Day 32: Monitoring & analytics UI (Admin Dash)

Day 33: Fraud signals & alert views (Admin Dash)

Day 34: Admin access control & role gating (Admin Dash)

Day 35: Admin QA & validation (Admin Dash)

## Week 8 – Finalization & Launch

Day 36: Cross-browser & device testing (Core)

Day 37: UX polish, accessibility & final refinements (Core)

Day 38: Production environment configuration (Core)

Day 39: Deployment to Vercel & smoke testing (Core)

Day 40: Final review, documentation & handover (Core)